SymbiosoAi — Sprint 4 Test Plan (v2)

Date: September 13, 2025

## 1) Scope & Objectives

Stripe Billing & Entitlements: plans, checkout (mock/stripe), webhook handler (subscription lifecycle), entitlements application.

Template Marketplace Payments: list/browse templates, purchase flow (mock), license/entitlement assignment.

Trust Center (scaffold): pages present, links valid, no sensitive details leaked.

Readiness for Closed Beta: pricing visibility, error handling, rollback/disable paths.

## 2) Environment & Secrets (Pre‑Test)

Set env: STRIPE_SECRET_KEY, STRIPE_WEBHOOK_SECRET, BILLING_PUBLIC_URL.

Seed plan catalog and one marketplace template product.

Ensure Redis/worker up; migrations applied (subscriptions, entitlements, template_products, template_purchases).

Staging-only test cards if real Stripe later; current scaffold uses mock checkout URL.

## 3) Definition of Done (Acceptance Criteria)

Billing: GET /billing/plans returns plan data; POST /billing/checkout returns a URL; POST /billing/webhook upserts subscription (mock).

Entitlements: purchasing a plan or template results in a grant recorded and reflected in feature gates.

Marketplace: GET /marketplace/templates lists items; POST /marketplace/purchase returns ok & assigns license (mock).

Trust Center pages reachable from a single entry point; required sections present.

All new tables present with valid inserts; errors logged with correlation IDs; no secrets in logs.

## 4) Automated Tests — API (Jest/Postman)

Plans: GET /billing/plans → 200 and includes at least one plan (id/price/interval).

Checkout: POST /billing/checkout { plan, seats } → 200 with checkoutUrl.

Webhook: POST /billing/webhook (mock payload) → 200; subscription row upserted/updated.

Marketplace list: GET /marketplace/templates → 200 with items[].

Marketplace purchase: POST /marketplace/purchase { templateId } → 200; purchase row created; entitlement recorded.

Data validation: reject negative seats/unknown plans/invalid templateId with 4xx and clear error body.

## 5) Automated Tests — UI (Playwright)

Billing page renders (data-testid="billing"); lists plans; clicking “Buy” calls checkout endpoint and handles redirect URL (mock).

Marketplace page renders (data-testid="marketplace"); shows a template card; purchase button triggers success state (mock).

Entitlement-gated feature appears enabled after purchase (UI flag or API mock).

Trust Center link opens and headline sections visible.

## 6) Manual Validation & Edge Cases

Retry/Idempotency: resend same billing webhook id → no duplicate subscription rows; purchase idempotency respected.

Seat changes: simulate upgrade/downgrade (mock) → entitlements reflect latest seats; prior grants not duplicated.

Currency/rounding: list displays currency properly; no client-side rounding errors.

Graceful failures: network failure on checkout shows recoverable UI; purchase error shows helpful message.

Permissions: only admins can access Billing/Admin; standard users can access Marketplace browse/purchase if allowed.

Trust Center: no placeholder text, no unintended secrets; links 200/valid.

## 7) Data Model & Persistence Checks

subscriptions: id, org_id, plan, seats, status, current_period_end set/updated.

entitlements: row created on plan activation and on template purchase; feature field reflects grant.

template_products/template_purchases: price_cents and currency populated; timestamps correct.

Audit: log subscription changes and purchases (if audit table available).

## 8) Security & Compliance

Webhook secret not logged; verify signature (later when real Stripe wired).

PII/Payment data: none stored beyond IDs/metadata; no raw card data anywhere.

Headers & CSRF: same security baseline as S1; Content-Disposition safe on any exports.

RBAC: only org admins can manage billing; purchases scoped to org workspace.

## 9) Rollback & Kill Switch

Feature flag disables Billing and Marketplace in UI; endpoints return 503/403 for non-admins.

DB: if needed, revert last purchases in staging; keep audit trail.

Comms: post a status update in #releases if rollback triggered.

## 10) Sign‑Off Checklist

[ ] Plans endpoint OK; Checkout URL returns.

[ ] Webhook mock processed; subscription/entitlements updated.

[ ] Marketplace list/purchase OK; license recorded.

[ ] Trust Center present; links valid; no sensitive content.

[ ] RBAC enforced; errors clear; logs clean.

[ ] Navi approves; Sentinel signs security; Ledger validates pricing/flows; River finalizes comms.