SymbiosoAi — Sprint 2 Test Plan & QA Matrix

Date: September 13, 2025

## 1) Scope & Objectives

Validate Sprint 2 features end-to-end: (a) PWA offline drafts + background sync; (b) Webhooks + Push Notifications; (c) Template Marketplace (MVP); (d) Observability dashboards v1 (OTel).

## 2) Environment & Secrets (Pre-Test)

Set secrets: VAPID_PUBLIC_KEY, VAPID_PRIVATE_KEY, VAPID_SUBJECT, WEBHOOK_SECRET, WEBHOOK_MAX_RETRIES, REDIS_URL, (optional) OTEL_EXPORTER_*; keep DEMO_LOGIN_ENABLED=false in prod.

Run Sprint-2 migrations (push_subscriptions, webhook_endpoints, webhook_deliveries, templates, template_audit; extend debate_runs).

Start the **webhook delivery worker** and **service worker** registration in the app.

## 3) Acceptance Criteria (Definition of Done)

PWA: Drafts persist offline; queued items sync on reconnect; user notified of offline state; basic at-rest protection guidance applied.

Webhooks: Events enqueue with `eventId`; deliveries signed via `X-Webhook-Signature`; retries with backoff; idempotent by (endpoint, eventId).

Push: `/push/subscribe` stores subscriptions; VAPID configured; user receives push on debate completion (or manual trigger in test).

Marketplace: Browse → select → prefill/run; Admin create/publish; basic audit/logging in place.

Observability: OTel wired; dashboard panels show debate duration p95, throughput, SSE error rate, export success %, DLP blocks.

## 4) Automated Tests (Included Bundle)

**Jest (API):** push subscribe (201); templates CRUD (201/200); webhook end-to-end using a local **mock receiver** that validates HMAC signature and idempotency.

**Playwright (UI):** offline banner visible when offline; templates browse/detail visible; Use Template button exists; PWA registration (soft-check); demo-gate (403/404).

## 5) Manual Tests

**Offline Drafts:** Disable network → create/save a draft → refresh while offline (persist) → re-enable network → verify sync and conflict prompts (if any).

**Background Sync:** With network disabled, queue a debate (UI should queue locally). Re-enable network; verify server receives queued request (server logs or dashboard).

**Push Delivery:** Subscribe → trigger a debate completion or use a test endpoint to send a push → confirm notification (may require headed browser and user gesture allowances).

**Observability:** Open dashboard → confirm p95, throughput, error-rate, export success %, DLP blocks; simulate errors to see alerts.

## 6) Cross-Browser Matrix

Chrome (baseline), Edge, Firefox, Safari: PWA registration (where supported), offline banner, templates pages, downloads.

Mobile simulation (optional): Add to home screen, run offline flow.

## 7) Security Sanity (Sentinel)

WEBHOOK_SECRET not logged; signatures validated by receiver; retries capped; deliveries logged.

VAPID keys stored securely; unsubscription/removal works.

Service worker scope limited; no sensitive data persisted in plaintext drafts; filename/headers safe on exports (from Sprint 1).

## 8) Sign-Off Checklist

[ ] PWA offline/online flow verified; queued sync OK.

[ ] Webhooks signed, retried with backoff, idempotent; receiver validated signature.

[ ] Push subscribe + test notification delivered (or manual verification documented).

[ ] Marketplace browse/detail/admin publish works; template apply pre-fills a session.

[ ] Observability panels populated; threshold alert fires on induced error.

[ ] Navi approves QA; Sentinel signs security; Ledger notes infra cost impact; River validates comms.