SymbiosoAi — Sprint 8 Test Plan

Date: 2025-09-14

## 1) Scope & Objectives

Hit p95/p99 latency targets; prevent stalls under load; degrade gracefully on dependency failures.

Enforce tenant isolation everywhere; verify RLS + export signing behaviors.

Stand up reliability ops (health endpoints, alerts, backup/restore drill).

SOC2 gap prep: headers/CSP, redaction, evidence collection.

## 2) Environment & Secrets (Pre-Test)

Set RATE_LIMIT_* / CB_* / RETRY_* / LLM_CACHE_TTL_MS.

Ensure Redis available; logs routed to central sink; feature flags noted.

## 3) Definition of Done (Acceptance Criteria)

p95 debate duration ≤ SLO_P95_DEBATE_MS (staging synthetic load); p95 export ≤ SLO_P95_EXPORT_MS.

Circuit breaker opens on repeated downstream failures and half‑opens after reset; retries back off.

Cache shows measurable hit rate on repeated prompts (same org/prompt/mode/policy).

RLS enforced (cross‑org read/write attempts fail); export signatures validated.

/ops/health returns ok; alerts configured; backup/restore drill documented.

## 4) Automated/API Checks

GET /ops/health → 200; POST /ops/echo → echoes payload.

Simulate repeated downstream failure to observe CB_OPEN; confirm half‑open recovery.

Repeat LLM call with identical key → second call served from cache (mock metric/log).

Verify 403 on tampered export signatures (from prior sprint routes).

## 5) Manual Perf/Load Steps

Use k6/Artillery/Gatling (staging) to run N concurrent debate starts; record p95/p99; compare to baseline.

Toggle simulated dependency failures to validate circuit breaker and retries.

Cold vs warm cache runs; record hit/miss ratio.

Backup/restore drill: take snapshot, restore to staging, verify integrity & RLS.

## 6) Security & Compliance

Apply CSP template; verify headers with curl/devtools; no mixed content.

Log redaction: secrets/PII scrubbed; error envelope does not leak internals.

SOC2 evidence: attach runbooks, alert configs, drill notes to Trust Center folder.

## 7) Sign-Off Checklist

[ ] p95 targets met 2 runs in a row

[ ] CB/retry behavior validated

[ ] Cache hit-rate ≥ 40% on synthetic repeat set

[ ] RLS/export signing verified

[ ] Backup/restore & alerts confirmed

[ ] Sentinel/Navi/Forge approvals